Kingston Avenue of Honour — Virtual Tour

360° Tour Feature Roadmap & Sprint Plan

Prepared for: Project Client & Course Lecturer      Current stage: Sprint 2

# 1. Purpose of this document

This document summarises the 360° virtual tour work completed in Sprint 2, explains a key technical reality about how panorama-based tours achieve a “live 3D” feel, and lays out a clear feature roadmap across Sprints 3, 4 and 5. It is intended to support the Sprint 2 demonstration and to align the team, client, and lecturer on scope for the remaining sprints.

# 2. What was delivered in Sprint 2

Sprint 2 focused on a small set of high-value updates building on the Sprint 1 foundation. The following features were added to the 360° virtual tour:

- Clickable tree hotspots — every commemorative tree in the data set now appears as an interactive marker inside the panorama.

- Soldier profile cards — clicking a tree opens a styled card showing the person’s name, rank, age, locality, and service record, with links to the full profile and directions.

- Tree-map data integration — hotspots are generated automatically from the same data source that powers the tree map, so the two views never fall out of sync.

- Google Street View-style interface — a live-rotating compass, custom zoom controls, a bottom navigation HUD, ground navigation arrows, inertia drag, and a smooth “push-forward” transition between stops.

- Google Street View embed page — a new page that displays Google’s official Street View of Kingston Road for wider context, served legally via the Google Maps Platform.

## Files added or updated

| File | Change |
| --- | --- |
| virtual-tour.html | Tree hotspots, soldier profile cards, Street View-style controls and transitions. |
| street-view.html | New page embedding Google’s official Street View of Kingston Road. |
| script.js | Existing tree data (TREES) — now also feeds the tour hotspots. No data duplication. |

# 3. Important technical note: panoramas vs. true 3D

During Sprint 2 a key question arose: can the tour feel like Google Street View, where you move forward and backward freely while looking around in 360°? It is worth recording the technical reality clearly, as it shapes the roadmap.

Google Street View is not a 3D model. It uses the same technology as our tour — flat 360° panoramic photographs. The sensation of “moving through” a street comes from Google capturing a panorama every few metres and transitioning smoothly between them. “Moving forward” is really jumping to the next nearby photo.

This means the continuous-walk feel is a function of how many panoramas exist along the route, not of additional code. Our tour already uses the same engine and the same transition technique; it currently has three panorama stops. The single highest-impact action to make it feel continuous is to capture more 360° photographs along Kingston Road — the software is already built to incorporate them automatically.

True volumetric 3D (freely flying through reconstructed space) would require a fundamentally different and far larger approach such as photogrammetry or Gaussian splatting. It is out of scope for a heritage commemoration site and is not what Street View itself does.

# 4. Note on using Google’s imagery

Google’s Street View imagery is copyrighted and governed by the Google Maps Platform Terms of Service. Downloading, scraping, or re-hosting Google’s panoramas is not permitted and would expose the project to legal risk.

The compliant approach — used by the new Street View page — is to embed Google’s live Street View through the official Google Maps JavaScript API. The imagery stays hosted by Google with its branding and attribution intact; the project never stores or redistributes it. This requires a free Google Maps API key, which can be created in the Google Cloud Console and pasted into the page.

# 5. Feature roadmap — Sprints 3, 4 & 5

The following plan groups remaining work into three sprints, sequenced so each builds on the last. Effort is indicative (S = small, M = medium, L = large).

## Sprint 3 — Content depth & continuity

| Feature | Value | Effort |
| --- | --- | --- |
| Capture more 360° panoramas | Adds the continuous “walk” feel; the core upgrade for realism. | L |
| Expand tree hotspot coverage | Map more of the 286 commemorated trees to their real positions. | M |
| Deep-linking to a stop | Share a URL that opens the tour at a specific location. | S |
| Stop thumbnail filmstrip | Street View-style strip of stops for quick jumping. | S |

## Sprint 4 — Engagement & storytelling

| Feature | Value | Effort |
| --- | --- | --- |
| Ambient audio & narration | Birdsong plus optional voiceover per stop; strong emotional impact. | M |
| Historic 1918 vs today overlay | A slider revealing the avenue when the elms were saplings. | M |
| “Find my ancestor” search | Type a surname and jump to that soldier’s tree. | M |
| Guided auto-tour mode | Self-playing walkthrough for first-time visitors and school groups. | M |

## Sprint 5 — Polish, access & launch

| Feature | Value | Effort |
| --- | --- | --- |
| Accessibility (WCAG 2.1 AA) | Keyboard navigation, ARIA labels, screen-reader descriptions. | M |
| Mobile performance tuning | Lazy-load panoramas, loading bar, image compression. | M |
| Live Google Street View key | Activate the embed with a restricted production API key. | S |
| Cross-browser & device QA | Final testing, bug-fixing, and client sign-off. | M |

# 6. Recommendation

For the Sprint 2 demonstration, we recommend showing: (1) the clickable tree hotspots opening soldier profiles, (2) the Street View-style controls and transition, and (3) the new Google Street View embed page. These clearly evidence progress beyond Sprint 1.

For Sprint 3, the priority action is capturing additional 360° photographs along Kingston Road. This is the highest-impact item for achieving the “live” Street View feel the client is looking for, and the tour is already engineered to absorb the new imagery with no structural changes.